Test Plan - Note Makers

| Section No. | INDEX |
| --- | --- |
| 1 | Introduction |
| 2 | Test Objectives |
| 3 | Scope of Testing |
| 4 | Test Approach |
| 5 | Test Environment Setup |
| 6 | Test Deliverables |
| 7 | Test Execution Process |
| 8 | Test Case Design |
| 9 | Defect Management |
| 10 | Test Schedule |
| 11 | Risks and Mitigation |
| 12 | Entry and Exit Criteria |
| 13 | Approvals |
| Prepared By: | Vikas Sahani |
| Date: | 11/04/2025 |

Introduction

This test plan outlines the strategy and scope for testing the "Note Maker & To-Do" web application. The application allows users to create notes, manage to-dos, and synchronize data across devices with secure login functionality.

URL : https://notes-makers.vercel.app/

Test Objectives

- Ensure all critical user flows (note-taking, to-do management, authentication) function as expected.

- Verify responsive design on multiple devices.

- Validate synchronization of data across sessions and devices.

- Identify and document any bugs or usability issues before deployment.

Scope of Testing

- In Scope:

  - Functional Testing: Notes, To-Dos, User Authentication

  - UI/UX Testing: Responsiveness, Layout, Text Formatting

  - Data Sync: Cross-device accessibility

  - Browser Compatibility: Chrome, Firefox, Safari

  - Device Compatibility: Desktop, Mobile, Tablet

Test Approach

- Test URL : : https://notes-makers.vercel.app/

#### Testing Types

- Functional Testing

  - Verifies core features like note creation, task management, login/logout, and data saving work as expected.

- Compatibility Testing

  - Ensures consistent behavior and UI on different browsers (Chrome, Edge) and devices (mobile, tablet, desktop).

- Security Testing

  - Validates authentication mechanisms, session handling, and access control to prevent unauthorized access.

- Performance Testing (basic level)

  - Observe app behavior under typical load using Developer Tools. Focus on API response times and UI lag.

- UI/UX Testing

  - Evaluate design consistency, responsiveness, accessibility, and overall user flow experience.

- Regression Testing

  - Re-execute previously passed test cases after updates or bug fixes to ensure no new issues are introduced.

- User Acceptance Testing (UAT)

  - Simulate end-user scenarios to verify if the application meets business and user needs.

- End-to-End Testing

  - Validate complete workflows from login to note/task creation, synchronization, and logout.

#### Testing Methodologies

- Black-box Testing

- White-box Testing

- Exploratory Testing

#### Test Flow Summary

- Begin with black-box functional testing.

- Move into exploratory testing for UX edge cases.

- Run Selenium scripts for regression of core flows.

- Execute compatibility and UI tests across devices.

- Perform API validation via Postman.

- Finalize with UAT-style flows and bug retesting.

Test Environment Setup

- Java (JDK 8 or later)

- Selenium WebDriver

- Maven/Gradle for dependency management

- IDE: IntelliJ IDEA, Eclipse, or STS

- Pom with TestNG/JUnit integration

- Extent Reports for reporting

- Supported browsers: Chrome, Edge

- Test data management using  Excel

Test Deliverables

- Test Plan (this document)

- Test Cases & Scenarios (detailed test cases for each functionality)

- Mind Map (visual representation of testing areas)

- Bug Reports (logged issues with severity and priority)

- Summary Report (test execution status, defects, resolutions, and metrics)

- Automation Scripts (Selenium POM-based)

- Video Demonstration of Bugs

Test Execution Process

- Prepare and validate test environment

- Execute test cases (manual first, then automation)

- Log bugs with detailed steps, screenshots, and priority

- Re-test fixed bugs (regression testing)

- Final round of exploratory testing before sign-off

Test Case Design:

Test cases will be written for the following features:

- User Authentication: Login with valid/invalid credentials, session handling

- Note Management: Create/edit/delete notes, rich-text formatting, save & reload

- To-Do Management: Add/edit/delete tasks, mark as complete

- Data Sync: Test persistence of data across devices and refreshes

- Responsive UI: Behavior across mobile, tablet, and desktop layouts

- Edge Cases: Empty note/task submission, long texts, simultaneous edits

Defect Management

- Defect Logging: Use JIRA or an equivalent tool to track bugs.

- Defect Classification:

  - Critical: Blocking issue, prevents further execution.

  - High: Major functionality impacted, but a workaround exists.

  - Medium: Minor functionality issue, does not impact core functions.

  - Low: UI or cosmetic defects.

- Defect Lifecycle: Open → Assigned → In Progress → Fixed → Retested → Closed

Test Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 11/04/2025 | 11/04/2025 |
| Test Case Design | 11/04/2025 | 11/04/2025 |
| Test Environment Setup | 12/04/2025 | 12/04/2025 |
| Test Execution | 12/04/2025 | 12/04/2025 |
| Defect Reporting & Fixing | 12/04/2025 | 12/04/2025 |
| Final Report & Closure | 12/04/2025 | 12/04/2025 |

Risks and Mitigation

| Risk Factor | Mitigation Strategy |
| --- | --- |
| Risk | Mitigation |
| Limited device coverage | Use browser dev tools for emulation + actual devices for sanity |
| Unclear requirements | Conduct exploratory testing and validate flows dynamically |
| UI framework bugs | Flag to the development team early and suggest workaround testing |
| Risk | Mitigation |

#### Entry Criteria

- Clearly defined and testable requirements are available

- The latest build of the application is deployed and stable

- The test environment is fully configured and accessible

- Necessary tools, credentials, and test data are in place

- Smoke testing is completed to ensure basic functionality

#### Exit Criteria

- All planned test cases have been executed

- All critical and high-priority defects are resolved, retested, and closed

- Regression testing is completed with no major issues

- The Test Summary Report is documented and reviewed

- Stakeholder sign-off is received for QA completion

Approvals

Before advancing to the next testing phase, the following documents will be submitted by Vikas Sahani for approval:

- Test Plan

- Test Scenarios

- Test Reports

Progression is dependent on formal approval from the QA Lead and relevant stakeholders. No further testing activities will continue without documented sign-off.